# Department of Information Science and Engineering Acharya Institute of Technology

Acharya Dr. Sarvepalli Radhakrishnan Road, Bengaluru - 560107

| PROJECT WORK PHASE-2 PROGRESS REPORT |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Batch No |  |  |  |  |  |
| Guide |  | Prof. |  |  |  |
| Project Title |  |  |  |  |  |
| Progress Report No |  |  |  |  |  |
| Date of Submission |  |  |  |  |  |
| Date |  | From: 16/08/2026 |  | To: 04/09/2026 |  |
| Sl. No. | Students Name |  | USN |  | Signature with date |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |
| 3 |  |  |  |  |  |
| 4 |  |  |  |  |  |

Progress:

(Show the actual progress of project work done till 09 – 03 -2024 in Progress Report No. 1. By describing problems encountered, if any, throughout the project that may affect your progress.)

Work schedule and expected results for the next progress



References:

[1]

Guide	Project Coordinators	HOD-ISE

(Signature with Date)	1. Dr. Pankaj Kumar	(Signature with Date)

2. Prof. Yogesh N (Signatures with Date)

Progress Report No. 3 (16/08/2026 to 04/09/2026):

Progress:

- Completed Hardhat local blockchain setup with AnchorRegistry.sol contract.

- Implemented automatic contract deployment on server startup (ensureContractDeployed).

- Created Merkle batching system with queue management and retry logic.

- Implemented dead letter queue for failed batches (max 5 retries).

- Fixed corrupted queue quarantine and recovery mechanisms.

- Integrated blockchain anchoring into audit logging pipeline.

- Conducted comprehensive security audit of entire codebase.

- Identified and documented 5 security concerns and 5 bugs.

- Fixed JWT secret rotation to 128-char crypto-random hex.

- Implemented admin-only access control for audit log routes.

- Added input validation for audit event endpoints.

- Verified frontend-backend API integration across all routes.

- Completed Phase 2 presentation with implementation details.

- Documented honest architecture limitations (local chain, ML overfitting).

- Achieved 94/94 backend tests passing, 17/17 Merkle tests passing.

- Full restart cycle verified: auto-deploy, recover pending batch, anchored on chain.

Problems encountered:

- Blockchain anchoring is local-only (not Polygon Amoy as initially planned).

- Some ML models (CNN, RNN, Transformer) showed random weight issues.

- 4 frontend routes call non-existent backend endpoints (dead features).

- JWT stored in sessionStorage is vulnerable to XSS attacks.

Work schedule and expected results for the next progress:

- Deploy blockchain to Polygon Amoy testnet for production use.

- Retrain ML models with larger, more diverse datasets.

- Implement missing backend routes (/api/auth/me, /api/auth/set-password).

- Fix identified security vulnerabilities in authentication flow.

- Prepare final project report and documentation.