# Department of Information Science and Engineering Acharya Institute of Technology

Acharya Dr. Sarvepalli Radhakrishnan Road, Bengaluru - 560107

| PROJECT WORK PHASE-2 PROGRESS REPORT |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Batch No |  |  |  |  |  |
| Guide |  | Prof. |  |  |  |
| Project Title |  |  |  |  |  |
| Progress Report No |  |  |  |  |  |
| Date of Submission |  |  |  |  |  |
| Date |  | From: 01/08/2026 |  | To: 15/08/2026 |  |
| Sl. No. | Students Name |  | USN |  | Signature with date |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |
| 3 |  |  |  |  |  |
| 4 |  |  |  |  |  |

Progress:

(Show the actual progress of project work done till 09 – 03 -2024 in Progress Report No. 1. By describing problems encountered, if any, throughout the project that may affect your progress.)

Work schedule and expected results for the next progress



References:

[1]

Guide	Project Coordinators	HOD-ISE

(Signature with Date)	1. Dr. Pankaj Kumar	(Signature with Date)

2. Prof. Yogesh N (Signatures with Date)

Progress Report No. 2 (01/08/2026 to 15/08/2026):

Progress:

- Implemented Python FastAPI threat analysis service with phishing classifier.

- Integrated HuggingFace transformers for phishing URL detection (89% accuracy).

- Set up SentenceTransformer for semantic entity correlation.

- Implemented real-time Telegram channel monitoring using Telethon API.

- Created keyword matching and threat event extraction pipeline.

- Trained XGBoost model for breach severity classification (89.2% test accuracy).

- Implemented risk scoring engine with rule-based and ML-enhanced risk levels.

- Set up model training pipeline with stratified train/test split.

- Created ML results documentation with accuracy comparisons.

- Implemented Telegram page navigation API (/api/telegram-page, /api/telegram-prev-page).

- Set up Python service health monitoring and error handling.

- Implemented audit event logging with canonical JSON and SHA-256 hashing.

- Created threat intelligence data collection from multiple OSINT sources.

- Set up Merkle tree construction for audit log integrity.

Problems encountered:

- CNN and RNN models showed poor performance (66.2% and 44.6% accuracy respectively).

- Transformer model underperformed baseline (48.4% vs 47.1% baseline).

- Telegram API authentication required careful session management.

- Model training required GPU resources for reasonable training times.

Work schedule and expected results for the next progress:

- Complete blockchain integration with Hardhat local node.

- Implement Merkle batching and on-chain anchoring.

- Conduct security audit and penetration testing.

- Prepare Phase 2 presentation and documentation.